GOLD DIGGER AGI

Development Roadmap, Progress & Log

Investment Intelligence & Trading Automation Platform

Version 2.0 | February 8, 2026

22,214 Lines of Code | 29 API Routes | 18 Pages | 11 DB Tables | 122 Tests

Evolved from JARVIS AGI v1 > v2 > v3 > v4 > Gold Digger

# Table of Contents

# 1. Executive Summary

Gold Digger AGI is a full-stack investment intelligence and trading automation platform, evolved from JARVIS AGI through four major iterations. The system provides AI-powered market analysis, automated trading rules, portfolio management, and prediction tracking with a paper-to-live graduation system.

| Component | Status | Description |
| --- | --- | --- |
| Core Platform | COMPLETE | Next.js 16 + TypeScript + SQLite, auth, deployment |
| AI Chat Engine | COMPLETE | Multi-tier LLM routing, streaming, personality system |
| Safety Governor | COMPLETE | PII detection, content guard, credential sanitization |
| Memory System | COMPLETE | SQLite + FTS5, conversation/investment/research memory |
| Market Tools | COMPLETE | Real-time prices, technicals (SMA/RSI/MACD/Bollinger) |
| Phase A: Broker Integration | COMPLETE | Alpaca paper/live, account info, positions, orders |
| Phase B: Portfolio Manager | COMPLETE | P&L tracking, performance history, broker sync |
| Phase C: Trading Automation | COMPLETE | Order proposals, governor checks, position sizing |
| Phase D: Rules Engine | COMPLETE | 6 rule types (DCA, alerts, stops, rebalance, trailing) |
| Phase E: Predictions | COMPLETE | Track/resolve predictions, accuracy analytics, calibration |
| Security & Vault | COMPLETE | AES-256-GCM vault, 3-layer git protection, key validation |
| Settings & Setup | COMPLETE | Setup wizard, settings page with live key testing |
| Frontend: Chat Page | COMPLETE | Gold Digger chat with streaming, personality |
| Frontend: Portfolio | COMPLETE | Portfolio dashboard page |
| Frontend: Watchlist | COMPLETE | Symbol watchlist page |
| Frontend: Settings/Setup | COMPLETE | Settings + setup wizard pages |
| Frontend: Trading Dashboard | NOT STARTED | Trade proposals, approvals, execution UI |
| Frontend: Rules Manager | NOT STARTED | Create/edit/monitor automation rules |
| Frontend: Prediction Analytics | NOT STARTED | Accuracy charts, calibration, leaderboard |
| Integration: Scheduled Evaluator | NOT STARTED | Cron-based rule evaluation + prediction resolution |
| Integration: Chat Commands | NOT STARTED | Natural language rule/trade creation from chat |
| Feature 2: DevOps Automation | PLANNED | Full-stack automation operator |
| Feature 3: Self-Evolution | PLANNED | Pattern learning with validated sources |

# 2. Evolution History: JARVIS to Gold Digger

## 2.1 JARVIS AGI v1-v3 (Python)

The original JARVIS AGI was built in Python across three major versions:

v1 (Foundation): Basic LLM integration with FastAPI backend, single-agent architecture.

v2 (Multi-Agent): 6-agent fleet (Market Research, Software Dev, QA, DevOps, Marketing, Investment), hybrid memory (SQLite + ChromaDB), multi-provider LLM support (OpenAI, Claude, Groq, OpenRouter), interactive dashboard.

v3 (Autonomous): 12,504+ lines across 50+ files. Added autonomous controller (24/7 operation), enhanced governor (8 safety policy categories), VM orchestrator (Linux/Windows/macOS/Android/iOS), self-prioritizing task queue, resource quota management.

## 2.2 JARVIS AGI v4 (Python + Next.js)

v4 was a ground-up rebuild focused on investment intelligence:

Architecture: LangGraph 7-node supervisor graph with content-focused safety governor.

Agents: Investment analysis (6-node pipeline) + Market research (7-node pipeline) + General chat.

LLM Routing: Multi-tier system (Light/Standard/Premium) with response caching and 75% cost reduction.

Safety: Content guard (PII, legal, privacy, security), credential detection (20+ regex patterns), financial disclaimers.

Personality: JARVIS persona with 5 agent-specific prompts, emotional awareness, greeting system.

Tests: 127 unit tests across 6 test files.

v4 Planned Phases (7-13): MCP server integration, frontend enhancement, memory-augmented agents, brokerage integration, testing & CI/CD, deployment infrastructure, advanced features (multi-user, custom agents, alerts).

## 2.3 Gold Digger (TypeScript + Next.js) -- Current

Gold Digger is the production evolution of JARVIS v4, rebuilt entirely in TypeScript/Next.js with these advances:

Full TypeScript rewrite: All Python modules ported to TypeScript with strict typing.

Production database: SQLite with FTS5 full-text search, WAL mode, 11 tables, 18 indexes.

5-Phase Investment Automation: Broker integration, portfolio management, trading automation, rules engine, prediction tracking -- ALL COMPLETE.

Security: AES-256-GCM encrypted vault, PBKDF2 key derivation, git pre-commit hook, 3-layer .gitignore.

Deployment: Railway-ready with Dockerfile, health checks, auto-restart, persistent volumes.

Current stats: 22,214 LOC, 29 API routes, 18 pages, 11 DB tables, 122 passing tests.

# 3. Jarvis v4 Plans: What Was Completed

This section maps every planned Jarvis v4 phase to its Gold Digger implementation status.

| v4 Phase | Gold Digger Status | Details |
| --- | --- | --- |
| Phase 7: MCP Server Integration | SUPERSEDED | Gold Digger uses direct market-tools.ts instead of MCP servers. Tools provide same functionality (real-time prices, technicals, fundamentals) without MCP overhead. |
| Phase 8: Frontend Enhancement | PARTIALLY COMPLETE | Settings page, setup wizard, portfolio page, watchlist page all built. Still need: trading dashboard, rules manager, prediction analytics, real-time streaming status indicators. |
| Phase 9: Memory-Augmented Agents | COMPLETE | SQLite store with FTS5 full-text search. Investment/research/conversation memory integrated into agent pipeline. Memory recall via semantic search. |
| Phase 10: Brokerage Integration | COMPLETE + EXCEEDED | Alpaca integration (paper+live), portfolio manager, trading automation, rules engine, prediction tracking -- all built. Exceeds v4 plan which only outlined basic Alpaca + P&L. |
| Phase 11: Testing & Quality | PARTIALLY COMPLETE | 122 tests passing (governor, router, memory). Pre-commit hooks for secrets. Missing: CI/CD pipeline, 80% coverage target, integration tests. |
| Phase 12: Deployment | COMPLETE | Dockerfile (multi-stage alpine), Railway deployment (healthcheck, volumes, auto-restart), environment configs, structured logging. |
| Phase 13: Advanced Features | PARTIALLY COMPLETE | Scheduled alerts (price_alert rules), email integration (Gmail OAuth). Missing: multi-user support, custom agent creation, voice interface, plugin system. |

## 3.1 Jarvis v3 Features Cross-Reference

| v3 Feature | Status | Gold Digger Implementation |
| --- | --- | --- |
| Multi-Provider Brain | COMPLETE | OpenRouter + Anthropic routing with auto-fallback, cost optimization |
| Enhanced Governor (8 policies) | COMPLETE | Content guard + credential detector + trading governor |
| Autonomous Controller | PLANNED (Feature 2) | 24/7 operation planned as DevOps automation agent |
| 6-Agent Fleet | PARTIAL | Investment + Research + General agents. DevOps/QA/Marketing planned for Feature 2 |
| VM Orchestrator | PLANNED (Feature 2) | Multi-platform VM management planned for automation operator |
| Self-Healing | NOT STARTED | Error recovery and self-repair planned for Feature 3 |

# 4. Current Architecture

## 4.1 Technology Stack

Framework: Next.js 16.1.6 (App Router) + React 19.2.3

Language: TypeScript 5 (strict mode)

Database: SQLite (better-sqlite3) with FTS5, WAL mode

Styling: Tailwind CSS 4

Testing: Vitest 4.0.18

Broker: Alpaca Trade API v3.1.3

Auth: JWT (jsonwebtoken) + bcryptjs

LLM: Anthropic Claude + OpenRouter (Llama, Claude)

Deployment: Docker (multi-stage alpine) on Railway

## 4.2 Module Map (13 Core Modules)

| Module | Lines | Description |
| --- | --- | --- |
| agents/ | 1,797 | Supervisor orchestrator, investment pipeline (6-node), research pipeline (7-node) |
| broker/ | 694 | Alpaca API wrapper, paper/live trading, positions, orders, market data |
| config/ | 410 | Settings persistence (filesystem + env vars), setup wizard flow |
| governor/ | 713 | Content guard (PII/legal/privacy), credential detector, trading governor |
| llm/ | 420 | Multi-tier routing (Light/Standard/Premium), Anthropic + OpenRouter |
| memory/ | 1,469 | SQLite store (11 tables, FTS5), JSON migration, archival |
| personality/ | 494 | Gold Digger persona, agent prompts, emotional context, greetings |
| portfolio/ | 658 | Position tracking, P&L calculations, performance history, broker sync |
| predictions/ | 671 | Prediction tracking, resolution, accuracy analytics, calibration (ECE) |
| rules/ | 1,050 | 6 rule types (DCA, alerts, stops, rebalance, trailing), evaluator engine |
| tools/ | 609 | Market data fetchers, technicals (SMA/RSI/MACD/Bollinger), fundamentals |
| trading/ | 453 | Order proposals, governor validation, position sizing, execution |
| types/ | 467 | TypeScript interfaces: governance, investment, research, verification |

## 4.3 API Routes (29 Total)

| Route | Methods | Purpose |
| --- | --- | --- |
| /api/golddigger/chat | POST | Full AI pipeline: supervisor > governor > agent |
| /api/golddigger/chat-stream | POST | Streaming version of chat |
| /api/golddigger/settings | GET/PUT/POST/DEL | Config CRUD with key validation + live testing |
| /api/golddigger/broker | GET/POST/DEL | Alpaca connection, account, positions, orders |
| /api/golddigger/portfolio | GET/POST | Portfolio positions, P&L, performance, sync |
| /api/golddigger/trading | GET/POST | Order proposals, approve/reject/execute, sizing |
| /api/golddigger/rules | GET/POST/DEL | Trading rules CRUD + evaluation trigger |
| /api/golddigger/predictions | GET/POST | Prediction tracking, resolution, stats |
| /api/golddigger/watchlist | GET/POST | Symbol watchlist management |
| /api/golddigger/alerts | GET/POST | Price/rule-triggered alerts |
| /api/golddigger/vault | GET/POST | AES-256-GCM encrypted credential storage |
| /api/golddigger/health | GET | Readiness probe (Railway healthcheck) |
| /api/golddigger/history | GET | Conversation & decision history |
| /api/auth/* | GET/POST | Login, logout, session (3 routes) |
| /api/email/* | GET/POST | Gmail OAuth, messages, chat (5 routes) |
| /api/agent/chat | POST | Agent orchestration (legacy) |
| /api/ai/chat | POST | Direct LLM fallback |
| /api/containers/* | GET/POST/DEL | Docker container management (2 routes) |
| /api/terminal/exec | POST | Shell command execution |
| /api/templates | GET | Prompt/template library |

## 4.4 Database Schema (11 Tables, 18 Indexes)

| Table | Key Columns | Indexes |
| --- | --- | --- |
| conversations | id, timestamp, user_query, agent_type, summary, full_response, symbols[], tags[] | FTS5 |
| investments | id, timestamp, symbol, action, confidence, reasoning, prices | symbol, ts |
| research | id, timestamp, niche, opportunity_score, key_findings, verdict | niche, ts |
| portfolio_positions | id, account_id, symbol, quantity, entry/current price, PnL, status | symbol, status |
| portfolio_transactions | id, account_id, symbol, type, quantity, price, amount, fees | date |
| portfolio_performance | id, account_id, date, total_value, cash, returns | UNIQUE(acct,date) |
| broker_orders | id, account_id, broker_order_id, symbol, side, quantity, status | status |
| order_proposals | id, symbol, side, quantity, status, governor_warnings, risk_level | status |
| trading_rules | id, name, type, status, symbol, config, schedule, max_triggers | status, type |
| tracked_predictions | id, symbol, prediction_type, confidence, direction, outcome, accuracy | outcome, created |
| audit_log | id, timestamp, user_id, action, entity_type, details | timestamp |

# 5. What's Next: Remaining Work & Priorities

## 5.1 Immediate Priorities (Feature 1 Completion)

### Priority 1: Frontend Pages (3 pages needed)

Trading Dashboard: View active order proposals, approve/reject trades, execution history, position sizing calculator. Route: /dashboard/gold-digger/trading

Rules Manager: Create/edit/pause/delete automation rules (DCA, price alerts, stop-loss, trailing stop, rebalance). Visual rule builder, evaluation status, trigger history. Route: /dashboard/gold-digger/rules

Prediction Analytics: Accuracy charts over time, calibration curve, by-type breakdown, model tier comparison, live readiness gate progress (50+ predictions, 55%+ accuracy, 30+ days). Route: /dashboard/gold-digger/predictions

### Priority 2: Integration Wiring

Scheduled Rule Evaluator: node-cron job to evaluate all active rules against live market data every 1-5 minutes during market hours. Triggers order proposals when conditions met.

Prediction Resolver Cron: Scheduled job to check pending predictions against current prices, auto-resolve expired ones.

Chat Integration: Natural language commands in Gold Digger chat: 'Set a stop-loss on AAPL at $180', 'DCA $100/week into VOO', 'What's my prediction accuracy?'

Investment Pipeline Wiring: Auto-track predictions when investment agent makes recommendations. Feed prediction accuracy back into confidence scoring.

### Priority 3: Testing Expansion

Current: 122 tests (governor, router, memory). Need: broker tests, portfolio tests, trading tests, rules tests, predictions tests, API route tests, integration tests. Target: 300+ tests.

## 5.2 Feature 2: Full Automation Operator (Future)

A DevOps/QA/ML automation agent that can manage the full development lifecycle:

Full-Stack Automation: Automated builds, deployments, rollbacks, monitoring.

QA Operations: Automated test generation, regression testing, performance testing.

ML Operations: Model training pipelines, A/B testing, performance tracking.

VM Environment Operator: Multi-platform VM management (inherited from JARVIS v3 architecture).

Self-Prioritizing Task Queue: Autonomous task scheduling with resource quotas (from v3 autonomous controller).

## 5.3 Feature 3: Self-Evolution & Pattern Learning (Future)

Intelligence that improves over time with validated data:

Pattern Recognition: Learn from prediction outcomes to improve future recommendations.

Validated Sources: Curated information pipeline with source credibility scoring.

Adaptive Confidence: Adjust confidence levels based on historical accuracy by sector/timeframe.

Strategy Backtesting: Test investment strategies against historical data before deploying.

# 6. Development Log

## 6.1 Session Timeline

| Session | Focus | Work Completed |
| --- | --- | --- |
| Session 1 Feb 7, 2026 | JARVIS v4 Build (Python) | Built entire JARVIS v4 from scratch: LangGraph 7-node supervisor, investment agent (6 nodes), research agent (7 nodes), FastAPI backend, Next.js 14 frontend, safety governor, 127 unit tests. |
| Session 2 Feb 7, 2026 | OpenRouter + Cost Optimization | Added multi-tier LLM routing (Light/Standard/Premium), OpenRouter integration, SHA-256 response caching, 75% cost reduction. |
| Session 3 Feb 7, 2026 | Governor Redesign + Personality | Rewrote governor from action-type to content-focused safety. Built JARVIS personality system (5 personas, emotional awareness). Fixed graph hanging, API key exposure. |
| Session 4 Feb 7, 2026 | Integration + Planning | Wired post-processing pipeline, integrated memory store into lifecycle, created DEVELOPMENT_PLAN.md (Phases 7-13), TEST_GUIDE.md. |
| Session 5 Feb 8, 2026 | Gold Digger TypeScript Port | Complete rewrite from Python to TypeScript/Next.js 16. Ported all agents, governor, router, memory, tools. Added streaming responses. New Gold Digger personality. SQLite with FTS5. |
| Session 6 Feb 8, 2026 | Setup + Market Tools + Memory | Built setup wizard, settings page, market tools (prices, technicals, fundamentals). Memory system upgrade to SQLite. Investment memory extraction from chat. Frontend polish. |
| Session 7 Feb 8, 2026 | Portfolio + Watchlist + Alerts | Portfolio tracker page, watchlist page, proactive alert system. Live testing of all endpoints. Full rebrand from JARVIS to Gold Digger. |
| Session 8 Feb 8, 2026 | Phase A-B: Broker + Portfolio | Alpaca broker integration (paper/live), portfolio manager (positions, P&L, performance history, broker sync), trading governor (position limits, daily loss). 122 tests passing. |
| Session 9 Feb 8, 2026 | Phase C-E: Trading + Rules + Predictions | Trading automation (order proposals, governor checks, position sizing), rules engine (6 types: DCA, alerts, stops, rebalance, trailing), prediction tracker (accuracy, calibration, streaks). All live tested. |
| Session 10 Feb 8, 2026 | Security + Roadmap Doc | AES-256-GCM vault system, git pre-commit hook for secret detection, 3-layer .gitignore hardening. Removed exposed API key from .env.example. Created GOLD_DIGGER_ROADMAP.docx v1. |
| Session 11 Feb 8, 2026 | Settings Fix + Key Validation | Debugged settings page API key issue (corrupted config with non-key text). Added API key format validation (client + server), live key testing via testApiKey() before save. Fixed corrupted config. |

## 6.2 Key Milestones

Feb 7 - Session 1: JARVIS v4 built from scratch (Python). 127 tests, 7-node supervisor graph.

Feb 7 - Session 3: Governor redesign (action-type to content-focused). JARVIS personality system.

Feb 8 - Session 5: Full TypeScript rewrite. Gold Digger brand. SQLite with FTS5.

Feb 8 - Session 8: Broker integration + portfolio manager. 122 tests passing.

Feb 8 - Session 9: 5-Phase investment automation COMPLETE (trading + rules + predictions).

Feb 8 - Session 10: Security hardening (vault + git hooks + .gitignore).

Feb 8 - Session 11: Settings page fix + API key validation system.

# 7. Complete File Inventory

## 7.1 Frontend Pages (18)

| Route | Purpose |
| --- | --- |
| / | Home/landing page |
| /login | Authentication page |
| /dashboard | Main dashboard hub |
| /dashboard/gold-digger | Gold Digger AI chat console |
| /dashboard/gold-digger/portfolio | Portfolio positions & P&L |
| /dashboard/gold-digger/watchlist | Symbol watchlist & monitoring |
| /dashboard/gold-digger/settings | API keys, routing, preferences |
| /dashboard/gold-digger/setup | First-time setup wizard |
| /dashboard/agent | Agent chat interface |
| /dashboard/containers | Docker container management |
| /dashboard/crypto | Crypto price tracker |
| /dashboard/dev | Developer/debug tools |
| /dashboard/email | Gmail inbox integration |
| /dashboard/files | File browser |
| /dashboard/scraper | Web scraper UI |
| /dashboard/settings | System settings |
| /dashboard/store | Templates/plugins |
| /dashboard/terminal | Interactive terminal |

## 7.2 Statistics

Total Lines of Code: 22,214

TypeScript/TSX Files: 97

API Routes: 29

Frontend Pages: 18

Core Modules: 13 (golddigger/)

Database Tables: 11

Database Indexes: 18

Test Files: 3 (122 test cases)

Production Dependencies: 16

Dev Dependencies: 15

# 8. Safety & Governance

## 8.1 Three-Layer Security

Layer 1 - Encrypted Vault: AES-256-GCM encryption with PBKDF2 key derivation (100K iterations, SHA-512). API keys stored in vault.enc with 0o600 file permissions. Fallback chain: vault > env var.

Layer 2 - Git Protection: 3-level .gitignore (app/, magic/, root/) blocking .env files, vault.enc, config files, *.db, *.key, *.pem, credentials.

Layer 3 - Pre-commit Hook: Scans staged files for API key patterns (sk-or-v1-, sk-ant-, AKIA, ghp_, github_pat_, xoxb-, pk_live_, PRIVATE KEY). Blocks .env files and vault.enc from commits.

## 8.2 Trading Safety

Trading Governor: Validates all orders against position limits, daily loss limits, available cash, PDT rules, concentration limits.

Order Proposal Workflow: AI recommendation > governor check > user approval > broker execution. No automated execution without user consent.

Paper-to-Live Graduation: Requires 50+ predictions, 55%+ win rate, 30+ days on paper trading before live trading is enabled.

API Key Validation: Format validation (prefix + length check) + live API test before saving. Rejects non-key text (sentences, short strings).

## 8.3 Content Safety

PII Detection: SSN, credit card, phone, email patterns detected and flagged.

Legal Compliance: Insider trading, money laundering, guaranteed returns, tax evasion blocked.

Credential Sanitization: 20+ regex patterns for API keys, tokens, passwords auto-masked in responses.

Financial Disclaimers: Auto-appended to all investment analysis responses.

# 9. The Three Major Features

Gold Digger's development is organized around three major feature categories, in priority order:

## 9.1 Feature 1: Investment Automation (PRIMARY)

Paper trading first, then live. AI-powered market analysis with automated trading rules and prediction tracking.

Status: Backend 100% complete. Frontend 60% complete (chat, portfolio, watchlist, settings done; trading dashboard, rules manager, prediction analytics remaining). Integration wiring needed (cron jobs, chat commands).

## 9.2 Feature 2: Full Automation Operator (FUTURE)

Full-stack DevOps, QA, and ML operations automation. Self-managing infrastructure with autonomous task scheduling.

Inherited from: JARVIS v3 autonomous controller + VM orchestrator concepts.

Status: Not started. Depends on Feature 1 completion and stability.

## 9.3 Feature 3: Self-Evolution (FUTURE)

Pattern learning with validated information sources. The system improves its own accuracy over time.

Foundation: Prediction tracking system (Phase E) provides the accuracy data needed for self-evolution.

Status: Not started. Depends on Features 1 & 2, plus sufficient prediction history data.

# 10. Summary & Next Steps

Gold Digger AGI has evolved from JARVIS v1 through four major iterations into a production-ready investment intelligence platform. The entire 5-phase investment automation backend is complete, with a robust security system and deployment pipeline.

Immediate next steps: Build the 3 remaining frontend pages (Trading Dashboard, Rules Manager, Prediction Analytics), wire up scheduled cron jobs for rule evaluation and prediction resolution, and add natural language commands for rule/trade creation from the chat interface.

Document generated: February 8, 2026 | Gold Digger AGI v2.0